MOSEN v2

Developer 2: Leader Experience

Implementation Plan

Branch: feature/leader-experience

Features: #02 Initiative Creation  |  #03 Playbook Generation  |  #05 Outreach  |  #07 Synthesis + Pivot

Hackathon: April 9–13, 2026  |  Deploy: April 14

# 1. Role Overview

Developer 2 owns the entire leader-facing experience in Mosen v2. This workstream encompasses how a leader creates a change initiative, conducts a structured change brief conversation with Mosen, generates a playbook and employee brief, manages outreach, reads anonymized synthesis from employee feedback, and logs pivots that trigger playbook versioning and closed-loop delivery.

## 1.1 Features Owned

| Feature # | Feature Name | Description |
| --- | --- | --- |
| #02 | Initiative Creation | Leader starts a change initiative via structured conversation extracting why, who, what, and success metrics |
| #03 | Playbook Generation | AI generates a versioned, structured change plan with activities and artifacts from the change brief |
| #05 | Outreach Suggestion | AI-recommended communication moments for leaders to send to employees, approved before dispatch |
| #07 | Synthesis + Pivot | Aggregated anonymized themes from employee feedback mapped to Six Pillars of Love, with playbook versioning on pivot |

## 1.2 Key Responsibilities

- System prompts for all AI conversations (sole owner of mosen-prompts.js)

- LangGraph leader agent with 7 custom tools

- All initiative CRUD API routes and leader chat endpoint

- Split-panel UI for leader experience (chat left, artifacts right)

- Artifact panel with Brief, Playbook, Outreach, and Synthesis tabs

- Integration with Dev3 routes for email sending and closed-loop delivery

# 2. File Ownership

Every file below is exclusively owned by Developer 2. No other developer should create or modify these files. Developer 2 imports from Dev1 shared libraries but never modifies them.

## 2.1 Library Files

| File Path | Purpose |
| --- | --- |
| lib/mosen-prompts.js | All system prompts (SOLE OWNER). Preserves existing 3 exports, adds 6 new prompt functions |
| lib/graph/leader-graph.js | LangGraph leader agent construction and invocation |
| lib/graph/leader-tools.js | 7 LangChain @tool functions for leader actions |

## 2.2 API Routes

| Route File Path | Method + Purpose |
| --- | --- |
| app/api/initiative/route.js | GET (list) + POST (create) initiatives |
| app/api/initiative/[id]/route.js | GET single initiative with all data |
| app/api/initiative/[id]/chat/route.js | POST leader LangGraph chat endpoint |
| app/api/initiative/[id]/employees/route.js | POST assign employees to initiative |
| app/api/initiative/[id]/playbook/route.js | GET all versions + POST manual trigger |
| app/api/initiative/[id]/brief/route.js | GET brief + PUT approve/edit brief |
| app/api/initiative/[id]/outreach/route.js | GET messages + PUT approve outreach |
| app/api/initiative/[id]/synthesis/route.js | GET synthesis reports (READ ONLY from Dev3) |
| app/api/initiative/[id]/pivot/route.js | POST log pivot action |

## 2.3 Pages

| Page Path | Purpose |
| --- | --- |
| app/initiative/new/page.js | Initiative creation: role choice + title input |
| app/initiative/[id]/page.js | Main leader experience: split-panel with chat + artifacts |

## 2.4 Components

| Component | Props + Description |
| --- | --- |
| leader/SplitPanel.js | leftContent, rightContent, leftWidth=60, collapsed, onToggle. 60/40 flex layout with collapsible right pane |
| leader/ArtifactPanel.js | initId, activeTab, onTabChange. 4-tab panel: Brief ¦ Playbook ¦ Outreach ¦ Synthesis |
| leader/PlaybookCard.js | versions, activeVersion, onVersionChange, onRequestRevision. Versioned playbook with collapsible phases |
| leader/SynthesisCard.js | synthesis, initiativeId. Response rate bar, theme cards, radar chart (recharts), recommended action |
| leader/OutreachCard.js | outreachList, onApprove, onEdit. Draft messages with approve/edit actions |
| leader/InitiativeForm.js | onSubmit, employees. Employee multi-select with department grouping and search |

# 3. Day-by-Day Implementation Plan

## 3.1 Day 1 (April 9) — Graph + API Foundations

Goal: Build the AI backbone. System prompts, leader tools, and LangGraph agent ready for chat.

Morning (No dependency on Dev1)

Work on files with zero shared imports. Focus on pure logic that can be tested independently.

Task 1: System Prompts (lib/mosen-prompts.js) — ~2 hours

- Preserve existing 3 exports: leaderSystemPrompt, employeeSystemPrompt, onboardingPrompt

- Add 6 new prompt functions:

- leaderBriefPrompt({ initiative_title, org_name, leader_name }) — guides change brief conversation

- playbookPrompt({ brief_summary, employee_count, initiative_title }) — instructs playbook generation as structured JSON

- synthesisPrompt({ consented_themes, pillar_mapping, employee_count }) — generates themed synthesis

- outreachPrompt({ brief_summary, employee_names, initiative_title }) — generates outreach drafts

- briefGenerationPrompt({ leader_conversation_summary }) — employee-facing brief from leader chat

- pivotPrompt({ synthesis_data, current_playbook, initiative_title }) — recommends playbook changes

- Hard rule enforced: every prompt includes "always one question per Mosen message" instruction

Task 2: Leader Tools (lib/graph/leader-tools.js) — ~3 hours

Seven LangChain @tool functions, each receiving { initId } bound at graph construction:

| Tool Name | Trigger | Redis Key Written | Output |
| --- | --- | --- | --- |
| save_brief_answer | During change brief Q&A | initiative:{initId} hash fields | Confirms field saved |
| generate_playbook | Change brief complete | initiative:{initId}:playbook (v1) | Structured JSON |
| generate_employee_brief | Playbook generated | initiative:{initId}:brief | Plain-language summary |
| propose_outreach | Milestone detected | initiative:{initId}:outreach (sorted set) | Draft + rationale |
| read_synthesis | Leader asks about feedback | initiative:{initId}:synthesis (READ ONLY) | Anonymized themes |
| version_playbook | Pivot accepted | initiative:{initId}:playbook (append) | New version + rationale |
| log_pivot | Leader confirms action | initiative:{initId}:pivots | Pivot record |

Afternoon (After Dev1 pushes shared libraries)

Task 3: Leader Graph (lib/graph/leader-graph.js) — ~2 hours

- Import createBaseGraph and invokeMosenGraph from ./base (Dev1)

- Import tools from ./leader-tools

- Import leaderSystemPrompt + knowledge from ../mosen-prompts and ../mosen-knowledge

- buildLeaderGraph(initContext): binds initId to all tools, constructs system prompt, returns graph

- invokeLeaderChat(initContext, userMessage, threadId): builds graph, invokes, returns response + artifacts

Day 1 Deliverable

Leader LangGraph agent is functional with all 7 tools scaffolded and system prompts ready. Can be tested via direct invocation.

## 3.2 Day 2 (April 10) — Initiative Creation + Leader Chat + Split Panel UI

Goal: End-to-end leader flow from initiative creation to chat with Mosen. Full split-panel UI operational.

API Routes (~3 hours)

GET /api/initiative — List initiatives

- Reads org:{orgId}:initiatives Set, fetches each initiative:{initId} Hash

- Returns: { initiatives: [{ id, title, status, employeeCount, lastActivity }] }

POST /api/initiative — Create initiative

- Request: { title, type: 'leader' | 'employee' }

- Writes initiative:{initId} Hash (title, summary=null, orgId, leaderId, status='draft', createdAt)

- Adds to org:{orgId}:initiatives Set

GET /api/initiative/[id] — Full initiative data

- Returns aggregated data: hash, playbook, brief, synthesis, employees, pivots from multiple Redis keys

POST /api/initiative/[id]/chat — Leader LangGraph chat

- Validates leader owns the initiative

- Loads init context, calls invokeLeaderChat()

- Persists to initiative:{initId}:chat:leader

- Returns: { response, artifacts?: [{ type, data }] } where artifacts can be playbook, brief, outreach_suggestion, synthesis_card

POST /api/initiative/[id]/employees — Assign employees

- Validates emails exist in org roster

- Writes to initiative:{initId}:employees Set

Pages (~2 hours)

app/initiative/new/page.js — Initiative Creation

- Centered card with two large clickable option cards

- "I'm leading a change" — purple border, leader icon, leader theme colors

- "I'm receiving a change" — green border, employee icon, employee theme colors

- After selection: title input appears with animation

- "Start" button → POST /api/initiative → redirect to /initiative/[id]

- UX rule: No "leader" or "employee" labels anywhere in UI

app/initiative/[id]/page.js — Leader Split Panel

- TopBar with breadcrumb (Dashboard > [Initiative Title]), status Badge, title

- SplitPanel component filling remaining viewport height

- Left pane (60%): ChatThread + ChatInput with leader theme (purple accent)

- Right pane (40%): ArtifactPanel with tabbed navigation

Components (~3 hours)

Build all 6 leader components as specified in the file ownership section. Key implementation notes:

- SplitPanel: flex container, vertical divider with circular toggle button, collapse at <768px to tabbed view

- ArtifactPanel: lazy-load data per tab, contextual empty states, purple underline indicator on active tab

- InitiativeForm: employee multi-select with search/filter and department grouping

Day 2 Deliverable

Leader can create an initiative, chat with Mosen about change brief, see artifacts appear in the right panel. Integration contract fulfilled: POST /api/initiative and GET /api/initiative/[id] available for Dev3.

## 3.3 Day 3 (April 11) — Playbook, Outreach, Synthesis API + Pivot

Goal: Complete all remaining API routes. Full artifact pipeline operational. Integration with Dev3 synthesis data.

Playbook Routes

GET /api/initiative/[id]/playbook — Returns all versions

- Response: { versions: [{ version, activities, artifacts, createdAt, changeNote }] }

POST /api/initiative/[id]/playbook — Manual trigger

- Request: { brief_summary }. Calls generate_playbook tool logic

Brief Routes

GET /api/initiative/[id]/brief — Returns employee brief

- Response: { content, approved, createdAt }

PUT /api/initiative/[id]/brief — Approve/edit brief

- When approved=true AND Dev3's email route exists, calls POST /api/email/send with type='invite' for all assigned employees

Outreach Routes

GET /api/initiative/[id]/outreach — Returns messages with status

- Response: { messages: [{ id, draft, rationale, status, sentAt? }] }

PUT /api/initiative/[id]/outreach — Approve outreach

- When approved, calls Dev3's POST /api/email/send with type='outreach'

Synthesis Route

GET /api/initiative/[id]/synthesis — Returns synthesis reports (READ ONLY)

- Reads initiative:{initId}:synthesis written by Dev3

- Response: { reports: [{ id, themes, pillarMapping, totalContributors, responseRate, createdAt }] }

Pivot Route

POST /api/initiative/[id]/pivot — Log pivot action

- Request: { changeDescription, acceptedSynthesisId }

- Writes pivot to initiative:{initId}:pivots

- Triggers playbook versioning via version_playbook tool

- Calls Dev3's POST /api/initiative/[id]/employee/closed-loop to deliver closing brief

UI Components Refinement

- PlaybookCard: version selector dropdown, collapsible phases, diff indicator between versions

- SynthesisCard: response rate bar, theme cards with pillar badges, recharts RadarChart for 6 pillars, recommended action callout

- OutreachCard: draft messages with approve/edit buttons, post-approval green checkmark + timestamp

Day 3 Deliverable

All leader API routes operational. Synthesis reads from Dev3 data. Pivot triggers playbook versioning and closed-loop delivery. Full integration test with Dev1 and Dev3 at EOD.

## 3.4 Day 4 (April 12–13) — Polish + Integration Testing

Goal: End-to-end quality assurance, edge case handling, responsive design, and deployment readiness.

Full Leader Flow Test

- Create initiative via /initiative/new

- Conduct change brief conversation with Mosen (structured Q&A)

- Verify playbook auto-generated from brief

- Verify employee brief generated and displayed

- Assign employees to initiative

- Approve brief → triggers invite emails via Dev3 route

- Verify outreach suggestions appear at milestones

- Approve outreach → triggers email via Dev3 route

- Verify synthesis card appears when Dev3 writes data

- Log pivot with specific change description

- Verify playbook versioned and closed-loop triggered

Edge Cases to Handle

- Empty states: no initiatives, no playbook yet, no synthesis yet, no outreach

- Error states: API failures with user-friendly messages and retry suggestions

- Loading states: skeleton loaders for chat, spinner for artifact generation

- Responsive: split panel collapses to tabs below 768px

- Long conversations: verify LangGraph summarization works after 20+ messages

# 4. Redis Key Ownership Matrix

This matrix defines strict data boundaries. Developer 2 only writes to owned keys and reads from others as specified.

## 4.1 Write Access (Developer 2 Owns)

| Redis Key Pattern | Data Stored |
| --- | --- |
| initiative:{initId} | Initiative metadata hash (title, summary, orgId, leaderId, status, createdAt) |
| org:{orgId}:initiatives | Set of initiative IDs belonging to org |
| initiative:{initId}:chat:leader | Leader conversation history (LangGraph checkpointer) |
| initiative:{initId}:playbook | Versioned playbook array (activities, artifacts, timeline) |
| initiative:{initId}:brief | Employee brief (content, approved, createdAt) |
| initiative:{initId}:outreach | Outreach messages sorted set (draft, rationale, status) |
| initiative:{initId}:employees | Set of assigned employee emails |
| initiative:{initId}:pivots | Pivot records (changeDescription, synthesisId, timestamp) |

## 4.2 Read-Only Access

| Redis Key Pattern | Owner | Used For |
| --- | --- | --- |
| initiative:{initId}:synthesis | Dev3 (SOLE WRITER) | Synthesis display |
| user:{userId} | Dev1 | Auth validation |
| org:{orgId} | Dev1 | Org context |
| org:{orgId}:employees | Dev1 | Employee roster for assignment |

# 5. Integration Contracts

## 5.1 Dev2 Produces (Dev3 Consumes)

These data contracts must be strictly followed. Dev3 reads these keys to power the employee experience.

| Redis Key | JSON Contract |
| --- | --- |
| initiative:{initId}:brief | { content: string, approved: boolean, createdAt: number } |
| initiative:{initId}:employees | Set of employee email strings |
| initiative:{initId}:outreach | Sorted Set: { id, draft, rationale, status, sentAt? } |
| initiative:{initId} | Hash: { title, summary, orgId, leaderId, status, createdAt } |

## 5.2 Dev2 Calls Dev3 Routes

| Route | When Called | Purpose |
| --- | --- | --- |
| POST /api/email/send | Leader approves brief | Send invite emails to assigned employees |
| POST /api/email/send | Leader approves outreach | Send outreach email to employees |
| POST /api/initiative/[id]/employee/closed-loop | Leader logs pivot | Deliver closed-loop to consenting employees |

## 5.3 Integration Timeline

| When | What Happens | Dependency |
| --- | --- | --- |
| Day 1 noon | Dev1 pushes shared libs. Dev2 can start importing lib/* and components/* | Blocks Dev2 PM |
| Day 2 EOD | Dev2 delivers POST /api/initiative, GET /api/initiative/[id], initiative:{initId} hash | Unblocks Dev3 |
| Day 2 EOD | Dev3 delivers POST /api/email/send. Dev2 can call it for brief/outreach delivery | Unblocks Dev2 |
| Day 3 PM | Dev3 writes initiative:{initId}:synthesis. Dev2's synthesis endpoint can read it | Unblocks synthesis UI |
| Day 3 EOD | Full integration test across all three developers | All routes live |

# 6. Hard Rules (Non-Negotiable)

Developer 2 is responsible for enforcing the following rule in all leader-facing prompts and interactions:

| Rule | Enforcement Point | How |
| --- | --- | --- |
| One question per Mosen message | System prompts in mosen-prompts.js | Explicit instruction in every prompt template |
| Never surface individual attribution | read_synthesis tool + SynthesisCard | Only display themes, percentages, and pillars. No names, roles, or quotes |
| Never send hollow closed loop | log_pivot tool + POST /pivot route | Reject if changeDescription is empty or generic |

# 7. Verification Checklist

Before declaring each day complete, verify the following:

## 7.1 Day 1 Verification

- All 6 new prompt functions export correctly from mosen-prompts.js

- All 7 leader tools are valid LangChain @tool functions

- Leader graph compiles and can be invoked with a test message

- Existing 3 prompt exports remain unchanged (backward compatible)

## 7.2 Day 2 Verification

- POST /api/initiative creates initiative and returns initId

- GET /api/initiative returns list for authenticated user's org

- POST /api/initiative/[id]/chat returns LangGraph response with tool artifacts

- Initiative new page renders two role cards, title input, and redirects on submit

- Split panel renders chat left, artifacts right, collapses on mobile

## 7.3 Day 3 Verification

- GET /api/initiative/[id]/playbook returns versioned playbook data

- PUT /api/initiative/[id]/brief triggers email when approved (if Dev3 route ready)

- GET /api/initiative/[id]/synthesis reads Dev3's data correctly

- POST /api/initiative/[id]/pivot writes pivot + triggers playbook version + closed-loop

- SynthesisCard radar chart renders correctly with recharts

## 7.4 Day 4 Verification (End-to-End)

- Full leader flow works: create → brief → playbook → assign → outreach → synthesis → pivot

- No individual attribution leaked in any synthesis display

- Empty, loading, and error states all handled gracefully

- Responsive layout works on mobile and desktop

- LangGraph handles 20+ message conversations without breaking

# 8. Merge Strategy

Developer 2 merges SECOND, after Dev1's feature/foundation-auth is already in main.

Merge Steps

- Wait for Dev1 to merge feature/foundation-auth to main

- Rebase feature/leader-experience onto updated main: git rebase main

- Resolve package-lock.json conflict by running npm install

- Run full test suite and verify all routes work

- Merge feature/leader-experience to main

- Notify Dev3 that main is updated for their rebase

Only expected conflict: package-lock.json. All file paths are unique to Dev2 and should merge cleanly.